BUSINESS CASE

Annexure 16: New Business Case Template v4

Project Name:

OPELSS — OAU E-Learning Lab Support System

Submission Date: June 2026

Author: Mbuyelo Muremela & Zuhlume Sigwabe

Document Reference: BC-001 v1.0

# Signatures

| Role | Context (Project) | Date | Signature |
| --- | --- | --- | --- |
| Intern - Informatics | Developer |  |  |
| Intern - Information Science | Developer |  |  |
| OAU: Head - Mentor | Project Sponsor |  |  |
| Infrastructure & Facility Coordinator | Project Owner |  |  |
| Student Support Staff | Key stakeholder |  |  |
| Student Support Staff | Key stakeholder |  |  |

Note on project context roles:

- Developer: the person who identified the need and developed the solution.

- Business Owner: the operational manager accountable for the problem OPELSS addresses and responsible for its successful adoption.

- Key stakeholder: the stakeholder who represents the end-user community and validates that the system meets their needs.

- Project Sponsor: is a key figure in project management, responsible for ensuring project success by providing resources, strategic direction, and support throughout the project lifecycle.

# Strategic Alignment

OPELSS supports multiple UNISA strategic pillars. The table below maps each pillar to the UNISA Catalytic Niche Areas (CNAs) it addresses and explains how OPELSS contributes.

| Pillar | How OPELSS Aligns |
| --- | --- |
| Advance Technology Mediated, Quality Learning and Teaching | Replaces manual, inconsistent SharePoint-based reporting with a centralised real-time digital management platform for all OAU e-learning labs, directly advancing technology-mediated lab operations and the university’s 4IR and digital transformation agenda. Fourth Industrial Revolution and Digitalisation |
| Strengthen Student Support Services | OPELSS provides a structured, trackable inquiry escalation channel for students visiting e-learning labs. Each inquiry receives a unique reference number and can be followed to resolution. Student Support and Co-curricular Activities |
| People | OAU trainees (Inspiring Developers) developed a real enterprise management system as part of their internship programme, acquiring professional software development skills that directly support UNISA’s people development mandate. |
| Advancing our Future | OPELSS is designed for long-term institutional growth. OAU interns built real digital capacity from within the organisation. The system’s architecture enables future integration into UNISA-wide platforms. Fourth Industrial Revolution and Digitalisation |

# Background

| Context | Detail |
| --- | --- |
| Context | OAU (ODeL Acceleration Unit) operates a network of e-learning labs across multiple South African provinces. Each lab is managed by an intern (Lab Trainee) responsible for equipment, student support, visitor registration, and community programmes. |
| Current Situation | The following problems exist across the unit: 1. Visitor Management: There is no centralised system to log and track visitors to the labs. Each centre handles visitors differently, and HQ has no real-time visibility of who visited which lab, when, and for what purpose. 2. Asset Management: Lab equipment (computers, projectors, printers, etc.) is not tracked in a unified system. Asset conditions are only reported at month-end, and there is no early warning system for equipment failures or maintenance needs. HQ cannot see the status of equipment across all provinces in real time. 3. Attendance / Presence Management: There is no reliable mechanism to confirm that Lab Trainees are present at their assigned centres during working hours. The current records do not verify attendance, making it impossible to hold interns accountable for their time. 4. Inquiry Escalation: Student inquiries are managed with no central tracking system.Students have no way to track the status of their issues. 5. Report Generation: Monthly reports are submitted via SharePoint, but each lab uses a different format and structure. HQ staff must manually copy, paste, and consolidate all reports into a single Excel file --- a process that takes several days and is prone to human error. Some centres fail to submit on time because they are waiting for managers to sign off or because they lack sufficient data. 6. Programme Tracking: Community-based programmes run at the labs are logged inconsistently. There is no standard way to record what programmes were held, who attended, and what outcomes were achieved. 7. Overall: OAU has no centralised digital system to manage lab operations in real time. All processes are manual, paper-based, or scattered across different tools. This creates inconsistent data, wastes administrative time, and prevents management from making informed decisions. OPELSS was developed to address these operational gaps. |

# Objective

| Section | Detail |
| --- | --- |
| Problem | OAU has no centralised system to manage lab operations in real time. Manual reporting produces inconsistent data across centres, places administrative burden on HQ staff, and provides no mechanism for accountability in intern attendance or asset condition monitoring. |
| Solution | OPELSS is a cloud-hosted, role-based web application that centralises attendance management, asset tracking, visitor registration, programme logging, inquiry escalation, and automated report generation into a single platform. Lab data is immediately accessible to HQ without the need for manual consolidation. |
| Why OPELSS | - No external development cost. - Designed specifically for OAU's workflows. - OPELSS can be deployed more rapidly. - Cost-effectively than any commercially available alternative. |
| Assumptions | - All lab trainees have access to a device with a browser and internet connectivity at their assigned lab. - UNISA will approve and fund a paid Azure subscription for production deployment. - Geolocation coordinates for all active labs will be confirmed and loaded into the system before go-live. - Existing asset data will be provided in structured format for system migration. - Lab trainees will complete formal training before being granted access to the production system. |
| Constraints | - Version 1.0 currently runs on the Microsoft Azure free tier. Performance and storage capacity are limited pending approval of a paid subscription. - The system must operate within the device and connectivity environment available at each lab centre. - System development must be managed within the current internship programme timeline. - The system has no offline mode. Any internet outage at a lab centre results in complete loss of system access until connectivity is restored. - Labs located inside shopping malls or shared buildings may receive inconsistent GPS signals, which can affect geolocation-based clock-in accuracy. - Any formal deployment requires institutional approval. Version 1.0 cannot go into production until the Business Case and BRD have been signed off by the authorised stakeholders. - Lab trainees have varying levels of digital literacy. Some trainees may require more time and support to use the system confidently, which may delay full adoption after go-live. - Change resistance is a risk. Some staff may prefer the existing SharePoint process. Adoption is not guaranteed without active management support and follow-through. |
| Dependencies | No equivalent OAU system currently exists. OPELSS is the first dedicated platform developed for the e-learning lab’s network. The following dependencies must be resolved before go-live: Internal Dependencies: - Paid Azure subscription approved and activated — required for production-grade performance and reliability. - Geolocation coordinates and login radius confirmed for all active lab centres — required for the geo-enforced clock-in function. - Structured asset data collected from all centres — required for data migration before launch. - User accounts provisioned for all trainees and staff members — required before training and go-live. - UAT (User Acceptance Testing) completed and signed off by all stakeholders before production deployment. - Training completed at all lab centres — required for correct usage and successful adoption. - All interns and HQ staff must have access to the required devices (laptop or tablet), network connectivity, and login credentials before go-live. Broader Institutional Dependencies: - UNISA ICT Department engagement — required to confirm whether existing institutional Microsoft Azure licences can be leveraged, and to obtain a subdomain under unisa.ac.za for production hosting. - OAU Management approval — formal sign-off from the Project Sponsor is required before the subscription is activated and the system is moved to production. If existing licenses are not available, budget and procurement of subscription must be approved by the OAU management. - Cloud Computing and Systems Development Specialist — a suitably qualified technical resource must be identified and onboarded to support Azure deployment, system administration, and production-grade development before go-live. |

# Summary

| Section | Detail |
| --- | --- |
| Scope | OPELSS Version 1.0 delivers the following for OAU's e-learning lab network: - Role-based access control with three distinct roles — Lab Trainee, HQ Trainee, and Admin — each with a dedicated dashboard and permissions profile. - Geolocation-enforced clock-in and clock-out with early departure reason capture and monthly PDF timesheet export. - Asset management to track all lab equipment by category, status, and serial number across all provinces in real time. - Visitor registration to log all lab visitors with date and reason, immediately visible to HQ. - Programme tracking to enable interns to log community-based programmes, including an audit trail recording every facilitator who ran each programme. - Inquiry escalation with auto-generated reference numbers and a public-facing status tracker, allowing students to follow their inquiry to resolution without requiring a login. - Announcements with configurable expiry dates, posted by Admin and visible on the public landing page. - Automated report generation enabling one-click Excel exports by report type, province, and lab, eliminating the need for manual consolidation. The asset, visitor and programme registers can additionally be exported directly from the page with the on-screen filters applied. - Lab and user administration allowing Admins to manage lab geo-coordinates, user accounts, and role assignments. User Stories Each user story is written from the point of view of the person who needs it, stating what they want to do and why it matters. Role-based access control - As a Lab Trainee, I want to access a personalised dashboard showing only my lab's data, so that I can focus on my lab responsibilities without distraction. - As an HQ Staff member, I want to access a cross-lab dashboard showing data from all provinces, so that I can monitor and support lab operations from HQ. - As an Admin, I want to access full system controls including user management, so that I can maintain the platform and ensure correct access levels. Geolocation-enforced clock-in and clock-out - As a Lab Trainee, I want to clock in and out from my assigned lab using GPS, so that my attendance is verified automatically and my timesheet is accurate. - As an Admin, I want to view trainee records and override geolocation flags, so that I can correct legitimate exceptions without compromising the integrity of attendance data. Asset management - As a Lab Trainee, I want to log and update the condition of equipment in my lab, so that faults are reported immediately rather than only at month-end. - As an HQ Staff member, I want to view the asset register for any lab or province, so that I can identify issues across the network in real time. Visitor registration - As a Lab Trainee, I want to register each visitor's details and purpose, so that a complete visitor log is maintained for accountability. - As an HQ Staff member, I want to view visitor logs for all labs in real time, so that I have an up-to-date picture of lab foot traffic. Programme tracking - As a Lab Trainee, I want to capture programme details including attendance and outcomes, so that there is a structured record of all programme activities. - As a Lab Trainee, I want to record every facilitator who ran a programme, so that participation is credited to the right people and the record is auditable. - As an HQ Staff member, I want to view programme logs from all labs, so that I can report on community engagement and support planning. - As an HQ Staff member, I want to filter programmes by date, lab, province or facilitator, so that I can answer questions such as which programmes a particular facilitator ran. Inquiry escalation - As a Lab Trainee, I want to capture and escalate inquiries with a unique reference number, so that every inquiry is formally logged and trackable. - As an HQ Staff member, I want to view and manage all escalated inquiries from all labs, so that resolution happens within the expected turnaround time. - As a UNISA Student, I want to enter my reference number on the public page to check the status of my inquiry, so that I can follow up without visiting the lab or creating an account. Announcements - As an Admin, I want to create announcements with expiry dates on the public landing page, so that all users are informed without manual distribution. - As a UNISA Student, I want to view current announcements before visiting a lab, so that I am aware of closures or changes before I arrive. Automated report generation - As an HQ Staff member, I want to generate a consolidated Excel report with a single click, so that reports are produced in minutes rather than days. - As an Admin, I want to generate cross-lab reports for executive reporting and audits, so that management has reliable, standardised data. - As an HQ Staff member, I want to export the records I am viewing directly from the assets, visitors or programmes register with my filters already applied, so that I can extract a specific subset without building a full report. Lab and user administration - As an Admin, I want to manage user accounts, roles and lab geo-coordinates centrally, so that the system is correctly set up and access is controlled. |
| Schedule | Phase 1: Preparation & Setup (The Foundation) Dates: 5 June – 30 June 2026 - Reviewing and closing the paperwork: The team reads through every official project agreement and plan. Once everyone agrees, these files are signed off and saved securely so there are no misunderstandings later. - Setting up the digital workspaces: Before building, builders need a clean construction site. The team will set up and test the private digital environments where the developers will safely do their daily work. Resources needed: Developers Project owner Project sponsor Key stakeholders The following outlines how each scope item was delivered using an Agile approach. Each item lists what was planned, when it was built, and who was involved — in plain language so everyone on the team can follow along. Once all nine features were built, they were tested together in a single User Acceptance Testing (UAT) phase, described at the end of this section. 1. Role-Based Access Control Each user gets their own front door. Depending on who you are: a Lab Trainee, an HQ Staff, or an Admin — the system shows you a different screen with only the tools you need. This section describes how that was planned, built,and tested. Planning (Before building started) What the team agreed to build: Three separate login dashboards, one for each role with permissions set so that no one can accidentally see or change things that are not their responsibility. Human resources: Developers, Project Owner. Sprint 1 — Building the feature (6 July – 13 July 2026) The build: Developers created the three dashboards and linked each one to the correct role. When a Lab Trainee logs in, they see their lab. When an HQ Staff member logs in, they see all labs. When an Admin logs in, they see everything. Sprint review: At the end of the sprint, the developers showed the working dashboards to the Project Owner, who confirmed they matched the original plan. Human Resources: Developers Project Owner Sprint 2 — Testing and fixing (20 July – 27 July 2026) What was checked: The team logged in as each role and confirmed that each dashboard only showed the correct menus. Fixes applied: Any screen that showed the wrong information was corrected before moving on. Resources needed: Developers 2. Geolocation Clock-In and Clock-Out Instead of signing a paper register, Lab Trainees clock in and out using their phone or computer. The system checks that they are physically at their assigned lab before it accepts the clock-in. If a trainee leaves early, they must type a short reason before leaving. At the end of each month, the system automatically produces a timesheet they can save or print. Sprint Planning (Before building started) What the team agreed to build: A clock-in button that only works when the device is within a set distance of the lab’s GPS location. A clock-out button that asks for a reason if the trainee leaves before the end of their shift. A monthly timesheet that the system generates automatically. Human Resource: Developers, Project Owner, Sprint 1 — Building the feature (6 July – 13 July 2026) The build: Developers built the clock-in and clock-out buttons and connected them to the GPS coordinates of each lab. The system was programmed to reject clock-ins from outside the allowed radius. Early departure capture: A short text box pops up if a trainee clicks clock-out before their scheduled end time. They must fill it in before the system allows them to leave. Sprint review: The developers demonstrated a live clock-in and clock-out to the Project Owner using a test device at the lab location. Human Resources: Developers Project Owner Sprint 2 — Testing and fixing (20 July – 27 July 2026) What was checked: The team tested the clock-in from inside and outside the lab radius to confirm that only valid locations were accepted. They also tested the early departure prompt and confirmed the monthly timesheet generated correctly. Human Resources: Developers 3. Asset Management Every piece of equipment in every lab — computers, projectors, printers — is logged in the system with its category, serial number, and current condition. Lab Trainees update the status when something breaks or needs attention. HQ can see all of this in real time without waiting for a monthly report. Sprint Planning (Before building started) What the team agreed to build: A screen where Lab Trainees can add equipment, update its status. A separate view for HQ Staff showing all equipment across all labs and provinces. Human Resources: Developers, Project Owner. Sprint 1 — Building the feature (6 July – 13 July 2026) The build: Developers built the asset register, allowing Lab Trainees to add and update equipment records. Each record captured the item name, category, serial number, and condition. Sprint review: The Project Owner reviewed the asset register Human Resources: Developers Project Owner Sprint 2 — Testing and fixing (20 July – 27 July 2026) What was checked: Test assets were added, updated, and flagged as needing repair. Fixes applied: Any fields that did not save correctly or display accurately were corrected. Resources needed: Developers 4. Visitor Registration When someone visits a lab, the Lab Trainee logs their name, reason for visiting, and the date. This record is immediately visible to HQ. Planning (Before building started) What the team agreed to build: A simple visitor log screen for Lab Trainees to fill in when someone arrives. A live visitor view for HQ Staff showing all visits across all labs. Human Resource: Developers, Project Owner. Sprint — Building and testing (20 July – 27 July 2026) The build: Developers built the visitor registration form and connected it to the central database so HQ could see new entries the moment they were submitted. What was checked: The team submitted test visitor records from a device and confirmed they appeared immediately on the HQ dashboard. Sprint review: The Project Owner reviewed the visitor log and confirmed it was simple enough for a Lab Trainee to complete quickly at the front desk. Resources needed: Developers Project Owner 5. Programme Tracking Community programmes run at the labs are now logged in the system instead of on paper or separate spreadsheets. Lab Trainees record what programme ran, who attended, and what was achieved. HQ can see this information across all labs and use it for reporting and planning. Planning (Before building started) What the team agreed to build: A programme log where Lab Trainees can record the name of the programme, the date it ran, attendee numbers, and a short outcome summary. A summary view for HQ across all labs. Human Resource: Developers, Project Owner. Sprint 1 — Building and testing (20 July – 27 July 2026) The build: Developers built the programme tracking form and the HQ summary view. Each entry is time-stamped and linked to the lab that submitted it. What was checked: Test programme records were submitted and reviewed on the HQ view to confirm all fields saved and displayed correctly. Sprint review: The Project Owner reviewed the programme log and confirmed it captured enough detail to support OAU reporting requirements. Human Resources: Developers Project Owner 6. Inquiry Escalation When a student visits a lab with a question or problem that the Lab Trainee cannot resolve on the spot, the trainee logs it in the system. The system immediately gives the inquiry a unique reference number. The student can then go to the public page, type in that number, and see exactly where their inquiry is in the process — without needing a login. Planning (Before building started) What the team agreed to build: An inquiry submission form for Lab Trainees. Automatic generation of a unique reference number for every new inquiry. An HQ management view to track and update all open inquiries. A public-facing status tracker where students can check progress using only their reference number. Who was in the room: Developers, Project Owner. Sprint 1 — Building and testing (20 July – 27 July 2026) The build: Developers built the full escalation flow: Lab Trainee submits the inquiry, the system generates a reference number, HQ sees it on their dashboard and can update its status, and the student can check the public tracker using the number they were given. What was checked: The team submitted test inquiries, confirmed unique reference numbers were generated, checked that HQ could update the status, and verified that the public tracker displayed the correct status for each reference number. Sprint review: The Project Owner reviewed the full end-to-end flow and confirmed it worked as intended. Resources needed: Developers Project Owner 7. Announcements Admins can post announcements on the public landing page of the system. Each announcement has an expiry date, so old notices disappear automatically without anyone needing to go back and delete them. Students and visitors can see current announcements without logging in. Planning (Before building started) What the team agreed to build: An announcement creation screen for Admins with a title, body, and expiry date. A public-facing display that shows only currently active announcements. Who was in the room: Developers, Project Owner. Sprint 1 — Building and testing (20 July – 27 July 2026) The build: Developers built the announcements module. Admins can type a message, set the date it should stop showing, and publish it. The public landing page pulls in all active announcements automatically. What was checked: Test announcements were created with past and future expiry dates to confirm that expired ones disappeared and active ones displayed correctly. Sprint review: The Project Owner reviewed the announcements module and confirmed it was easy to use and displayed correctly on the public page. Resources needed: Developers Project Owner 8. Automated Report Generation Instead of HQ staff spending days copying and pasting data from multiple sources into a single Excel file, the system does it in one click. You choose the report type, the province, and the lab, then click a button and the system produces a ready-to-use Excel file. Planning (Before building started) What the team agreed to build: A report generation screen where HQ Staff and Admins can select a report type, filter by province or lab, and export a fully formatted Excel file. All data already in the system must feed into the reports automatically. Who was in the room: Developers, Project Owner. Sprint 1 — Building and testing (20 July – 27 July 2026) The build: Developers built the report engine and connected it to all relevant data in the system — attendance, assets, visitors, programmes, and inquiries. The export button produces a formatted Excel file instantly. What was checked: The team generated reports for multiple labs and provinces and compared the output against the raw data in the system to confirm accuracy. They also checked that the Excel file opened correctly and was formatted consistently. Sprint review: The Project Owner reviewed sample reports and confirmed they contained all the information previously compiled manually. Resources needed: Developers Project Owner 9. Lab and User Administration The Admin has a settings panel where they can manage everything behind the scenes: add or remove users, assign roles, update lab GPS coordinates. This ensures the system stays correctly set up as staff and labs change over time. Sprint Planning (Before building started) What the team agreed to build: An administration panel accessible only to Admins. It must allow user account creation, role assignment, lab geo-coordinate management. Human Resource: Developers, Project Owner. Sprint 1 — Building the feature (6 July – 13 July 2026) The build: Developers built the admin panel and linked it to the user database. Admins can create a new user, assign them a role, and deactivate accounts when someone leaves. Lab GPS coordinates can be updated at any time without needing a developer to make the change. Sprint review: The Project Owner reviewed the admin panel and confirmed it gave them enough control to manage the system without needing technical support for routine changes. Human Resources: Developers Project Owner Sprint 2 — Testing and fixing (20 July – 27 July 2026) What was checked: The team created test users, assigned all three roles, and confirmed each role’s dashboard matched the permissions set in the admin panel. Lab GPS coordinates were updated and the clock-in radius was tested again to confirm the change took effect immediately. Fixes applied: Any settings that did not save or apply correctly were corrected. Resources needed: Developers Pilot — Early Adopter Group (1 July – 31 August 2026, running alongside the sprints) Rather than waiting for every feature to be finished before anyone touched the system, a small group of ten users began using OPELSS for their real day-to-day work from 1 July 2026. This is the heart of the Agile approach: release something usable early, watch how real people use it, and let what is learned shape the next sprint. What the pilot group does The group uses the live system for their everyday tasks — clocking in and out, logging visitors and assets, and recording programmes — while the remaining features are still being built and refined. How adoption is monitored Real usage is tracked through clock-in and clock-out activity, which shows whether the system is genuinely being used day to day rather than simply being available. How feedback is used Anything the pilot group struggles with, or asks for, is logged and fed straight into the next sprint's backlog instead of waiting for a formal testing phase. Several improvements to the programmes and reports screens came directly from this feedback. Why it matters By go-live the system has already been proven in real conditions by real users, so the wider rollout carries considerably less risk. Human Resources: Lab Trainees (pilot group), Developers, Project Owner User Acceptance Testing — All Features (29 July – 10 August 2026) Once every feature above was built and passed the team's own internal testing, all nine features will be brought together and tested one more time, this time by the real people who will use the system every day, not just the developers. Real-world test driving A selected group of actual Lab Trainees, HQ Staff, and Admins will use the live system to do their everyday work: clocking in and out, logging visitors, updating assets, tracking programmes, escalating inquiries, posting announcements, generating reports, and managing users. What will be verified across all nine features 1. Role-based access control: Each role only sees its own dashboard and tools. 2. Geolocation clock-in/out: Attendance is recorded accurately and only from the correct lab location. 3. Asset management: Equipment records are accurate and visible to HQ in real time. 4. Visitor registration: Visitor logs are captured correctly. 5. Programme tracking: Programme records are complete and useful for HQ reporting. 6. Inquiry escalation: Inquiries are logged, tracked, and resolved correctly, and the public tracker shows the right status without a login. 7. Announcements: Announcements display correctly on the public page and disappear after their expiry date. 8. Automated report generation: Reports are accurate, complete, and exported correctly to Excel. 9. Lab and user administration: Admins can manage users, roles, and lab settings without errors. Rectifying the errors If testers find any mistakes, confusing buttons, or broken links in any of the nine features, the development team stops and repairs them immediately. The formal agreement Once all testers are satisfied that every feature works as intended, all stakeholders sign a single document confirming that OPELSS Version 1.0 functions correctly and is ready for the entire organisation to start using. Human Resources: Lab Trainees HQ Staff Admin Developers Project Owner Project Sponsor Key Stakeholders ICT Department Training: User Training (11 – 28 August 2026) Hands-on practice sessions Workshops are hosted at the lab centres where users practise on the system with support on hand. Attendance registers Everyone attending signs a register, so the project team can see who is ready to use the system and which centres may need additional support. User manuals Every user receives a step-by-step guide written in plain language — one per role (Lab Trainee, HQ Trainee, and Administrator) — to keep at their desk for reference. Human Resources: Developers, Lab Trainees, HQ Staff, Admin Launch: Going Live (1 September 2026) The announcement An official communication goes out to every user across the labs confirming that the SharePoint reporting process is closed and that OPELSS is the system of record from this date. Full rollout All remaining users are moved onto the system, joining the pilot group who have been using it since July. Post-launch support A support channel remains open for 30 days after launch, monitored by the development team, so any issue is resolved quickly while users settle in. Continuous improvement after launch Going live is not the end of the work. Feedback continues to be collected and released in small, regular improvements, in the same way it was handled during the pilot, so the system keeps pace with how OAU actually works. Human Resources: Developers, Lab Trainees, HQ Staff, Admin, Project Owner, Project Sponsor |

# Finance

## Development Cost

No external development expenditure was incurred. OPELSS was built entirely by OAU interns as part of their internship programme.

## Seed Capital — Microsoft Azure Hosting

We will leverage on the relationship we have with our stakeholders in terms of Microsoft Azure licensing…..      (UNISA has licenses or our stakeholders have the license). This approach eliminates or significantly reduces the Azure subscription cost for OPELSS and aligns with the institutional principle of leveraging existing stakeholder relationships.

Should Azure costs be paid by OAU directly, the recommended production subscription is as follows:

## Recommended Production Subscription — Azure App Service B2 + PostgreSQL General Purpose

| Cost Item | Once-Off (R) | Annual (R) | Who to Contact |
| --- | --- | --- | --- |
| Azure App Service B2 (Linux) — application hosting | — | $420.08 | Azure Portal |
| Azure PostgreSQL General Purpose 2 vCore — database | — | $2,397.69 | Azure Portal |
| Custom domain name registration | — | $15 | AfriHost |
| Total — Year 1 | — | $2,832.77 |  |

Note: Azure subscription costs are priced in USD.

## Finance — Cloud Subscription Analysis: Azure

OPELSS runs on Microsoft Azure — specifically Flask on Azure App Service and Azure Database for PostgreSQL. The following is the breakdown of the Annual Cost table above.

Azure App Service — Application Hosting Tiers

| Tier | vCPU | RAM | Storage | ZAR/month | Assessment for OPELSS |
| --- | --- | --- | --- | --- | --- |
| Free (F1) | N/A | 1 GB | 1 GB | $0 | Development and testing only. No custom domain, no SLA. Unsuitable for production. |
| Basic B1 | 1 | 1.75 GB | 10 GB | $18 | Entry-level paid tier. No auto-scaling. May be insufficient under full concurrent lab usage. |
| Basic B2 — Recommended | 2 | 3.5 GB | 10 GB | $35 | Dedicated CPU and memory. Supports 50+ concurrent users. Sound price-to-performance ratio for OPELSS Version 1.0. |
| Basic B3 | 4 | 7 GB | 10 GB | $69.9 | Higher resource allocation. Natural upgrade path from B2 if user base grows substantially. |

Azure Database for PostgreSQL — Flexible Server Tiers

| Tier / SKU | vCPU | RAM | Storage | ZAR/month | Assessment for OPELSS |
| --- | --- | --- | --- | --- | --- |
| Burstable B1ms | 1 | 2 GB | 32 GB | $20 | Development and testing only. Unsuitable for production with active concurrent users. |
| General Purpose 2 vCore — Recommended | 2 | 8 GB | 128 GB | $199.8 | Balanced CPU and memory for reliable query performance under full lab load. Automated backups with 7-day point-in-time restore. 99.99% uptime SLA. |
| General Purpose 4 vCore | 4 | 16 GB | 128 GB | $361.5 | High-capacity tier for significantly larger datasets and user volumes. Upgrade path for future versions. |

AI Resources & Digital Manpower

| AI | Price | Key features |
| --- | --- | --- |
| Claude Pro | $20 per month | 5x more usage than the Free tier; priority access during high-traffic periods; early access to new features; ability to create Projects to organize chats and documents. |
| Claude Pro | $100 per month | up to 20x more usage than pro, recommended for Claude code & Cowork, early access to advanced claude features, higher outputs limits for all tasks, priority access at high traffic times. |
| Openclaw |  |

# Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Hardware or browser compatibility issues prevent lab trainees from accessing the system on existing devices at their centres. | Medium | High | Device compatibility to be confirmed at each centre before UAT commences. Where incompatibilities are identified, devices must be upgraded or replaced before go-live. This is reflected as a dependency in the Dependencies section above. |
| The intern development team is unavailable for system maintenance if the internship concludes before go-live. | Medium | High | All code is documented and version-controlled in GitHub. |
| Low system adoption if training is insufficient or not completed before go-live. | Medium | High | SharePoint-based reporting will be formally discontinued from the go-live date, ensuring a clean transition to OPELSS. Structured hands-on training workshops will be conducted at all lab centres before go-live. A 30-day post-launch support channel will remain active to assist users and resolve any adoption challenges promptly. |
| Geolocation inaccuracies prevent legitimate clock-in events at certain lab locations. | Medium | Medium | GPS coordinates will be tested and confirmed at every centre. An Admin override capability is available. The login radius will be configured generously at each lab. |
| Scope additions during development delay the Version 1.0 delivery. | High | Medium | Agile governance is maintained. All new requirements are logged to the backlog for future sprints. |
| Non-compliance with POPIA if personal data is not adequately protected. | Low | High | HTTPS is enforced at the application and hosting level. Passwords are stored as hashed values. Data collection is limited to what is operationally necessary. All data is governed under the UNISA data policy. |

# Resources

## Development Resources

- Lead Developer: Flask backend, database design,

- Developer: Frontend, testing, documentation support.

- Cloud Computing Expert/ ICT Specialist:  Azure deployment, system administration.

- QA: Quality Assurance Personnel

- Information Professional: Reviewing manuals, guides, and corporate documents to ensure every word is accurate, clear, and compliant with standards (POPIA standards)

- High spec development devices (e.g. 16+ GiB ram, 500+ GiB storage)

## Infrastructure to be Procured

- Azure App Service B2 (Linux) — application hosting.

- Azure Database for PostgreSQL — General Purpose, 2 vCore — managed database with automated backups.

- Custom domain name registration.

- Devices (laptops or tablets) and network connectivity for all users who do not already have access.

AI Resources & Digital Manpower

- Claude (Anthropic): Lead resource for system development, coding review, and technical documentation.

- OpenClaw Framework: Modular agent system for deploying "digital manpower" to handle inquiries and helping with system monitoring.

# Stakeholders

Role in Project

Project Sponsor

Project Owner

Key stakeholders

Secondary Users/ HQ trainees

Primary End Users/ Lab trainees

External users

ICT Department

## User

- Primary users: Lab Trainees at all OAU e-learning lab centres, responsible for clock-in/out, asset updates, visitor logging, programme recording, and inquiry escalation.

- Secondary users: HQ Trainees and HQ Staff — responsible for report generation, inquiry management, announcements, and administration.

- External users: UNISA students visiting labs, who access the public inquiry tracking facility on the landing page without requiring a login.

# Change

## Operational Changes for OAU

- SharePoint is replaced as the primary lab reporting tool from the go-live date. All operational data flows through OPELSS.

- The monthly manual Excel consolidation process is eliminated. Reports are generated by the system in under two minutes.

- Intern attendance is verified through geolocation enforcement. Clock-in is only possible from within the configured radius of the assigned lab.

- Student inquiries are managed end-to-end through a structured escalation process with unique reference numbers, ensuring no inquiry is unresolved or untracked.

## Business Value Delivered

- Real-time visibility of all lab operations for HQ transitioning from monthly static reports to live dashboards (Power Bi dashboard coming soon).

- Standardised, structured data from all labs that is reliable for Power BI analytics and management reporting.

- A reduction in administrative effort for HQ staff.

- Improved data management across the unit, with all operational data governed under the UNISA data policy.

- Future integration capability: OPELSS is designed as a scalable system that will later be integrated into UNISA-wide platforms.

## Future Vision — OAU Operations Expansion

Version 2.0: Enhanced Operational Insight (Next Steps)

These features require more development time but leverage existing system architecture:

- Personal Growth Progress Tab: A dedicated section for interns to log their Cisco, Google, or LinkedIn certifications, which will automatically populate their final internship close-out reports.

- Initiator Identification: A column to record the specific staff member/intern who conducted the program for better auditing.

- Operational Objectives: A specific field to document the goals of each program.

- Stakeholder Management: A field to record invited partners and "loyal stakeholders" involved in the programs.

- Flexible Geolocation: Navigating the system to allow for off-site attendance verification (e.g., when an intern is working with a centre manager at a school).

- Advanced Asset Lifecycle: Expanding the asset module to track maintenance costs, budgets, equipment lifespan, and "end-of-life cycle" alerts for hardware.

- Advanced Management Analytics: Operations Analytics Dashboard. An admin view that provides a high-level overview of operations using trends, graphs, and slides to show weekly or monthly performance at a glance.

Version 3.0: The Strategic Ecosystem (High Risk / Large Scale)

These are the "big features" that require new hardware, complex biometrics, or major integrations:

- Biometric Presence Management: Moving beyond browser geolocation to integrate facial recognition or physical access control tags to eliminate attendance loopholes.

- Student Self-Verification Layer: Implementing a system where students clock themselves in on lab laptops, providing a "second layer of verification" against trainee attendance logs.

- Full Customer Relations Management (CRM): Building a student profile/loyalty card system that tracks every interaction history via WhatsApp, phone, or in-person visits.

- AI Agent Integration: Long-term plans include adding AI agents (as partners or "robots") to respond to student inquiries and monitor the system remotely

# Sustainability (post-Project)

## How Changes Will Be Sustained

- Automatic updates without closing down: The system is built on a modern cloud platform that acts like an invisible helper. When the tech team needs to add new improvements or fix a glitch, the updates happen automatically in the background. Users will never experience a "System Down for Maintenance" screen.

- Growing and changing: We use a flexible, step-by-step planning method. Instead of the software becoming outdated, the team will constantly gather feedback from everyday users and make small, regular improvements so the system always matches the organization's changing needs.

- An easy-to-follow instruction manual for future teams: Every single piece of behind-the-scenes work is clearly written down and stored in a secure digital library. If the current technical team changes in the future, any new computer specialist can easily step in, read the notes, and take over without any confusion.

- Safe data storage and future upgrades: All the information collected by the system is strictly protected under the official UNISA data safety rules. Furthermore, the system is built like a puzzle piece—it is designed to easily connect with UNISA's larger, university-wide computer systems whenever you are ready.

## How Benefits Will Be Measured

- Monthly reporting effort: target zero hours of manual consolidation from the go-live date.

- System adoption: target 100% of lab trainees actively using the system within 30 days of go-live.

- Inquiry resolution: target all student inquiries receiving a status update within two working days.

- Data consistency: target 100% of lab operational data captured through the standardised OPELSS structure.

## Operational Readiness Actions

- Structured training workshops conducted at all lab centres before go-live.

- HQ staff training session covering all administrative and reporting features.

- 30 days post-launch support channel (Microsoft Teams) monitored by the development team.

# Justification

Recommended Option:

Deploy OPELSS Version 1.0 on a paid Azure subscription (App Service B2 + PostgreSQL General Purpose) following successful UAT.

Rationale for this recommendation:

- OPELSS was developed specifically for OAU's workflows, roles, and data structures. No further customisation is required.

- No external development costs. The only investment required is the Azure subscription.

- The system is operationally ready. UAT, training, and the subscription upgrade are the only steps remaining before go-live.

- The Agile development model ensures OPELSS continues to improve after launch without requiring a full system rebuild.

Do Nothing Option:

If no action is taken, current operational challenges will persist:

- HQ staff will continue with manual report consolidation.

- Data from different lab centres will remain structurally inconsistent and unreliable for management decision-making.

- Intern attendance will remain unverified, with no geolocation enforcement.

- Asset conditions across labs will remain unknown between month-end reporting cycles, increasing the risk of undetected equipment failures.

- The development investment already made by Muremela Mbuyelo and Sigwabe Zuhlume will not be realised.

Rejected Options:

Option 1 — Continue with SharePoint and manual Excel consolidation:

- This approach does not standardise data across centres, imposes a recurring administrative burden on HQ staff, and provides no real-time operational visibility. Not recommended.

Option 2 — Procure an off-the-shelf enterprise operations platform:

- Licensing cost involved, excluding customisation fees. Not recommended.

# Appendix A: Planned Deliverables and Project Milestones

Milestones are stated in accordance with SMART principles. An X indicates the proposed delivery quarter for each milestone. Version 1.0 milestones are targeted for 2026 Q3.

| No. | Deliverable / Milestone | 2026 Q2 | 2026 Q3 | 2026 Q4 | Ongoing |
| --- | --- | --- | --- | --- | --- |
| 1 | Role-based access control | X |  |  |  |
| 2 | Geolocation clock-in and clock-out |  | X |  |  |
| 3 | Asset management |  | X |  |  |
| 4 | Visitor registration |  | x |  |  |
| 5 | Programme tracking |  | x |  |  |
| 6 | Inquiry escalation |  | X |  |  |
| 7 | Announcements |  |  | X |  |
| 8 | Automated report generation |  |  |  |  |
| 9 | Lab and user administration |  |  |  |  |

X denotes the proposed delivery quarter. Quarters without an X are not targeted for that milestone.

Additional milestones will be identified and added as sprints beyond Version 2.0 are planned in future scrum sessions.